**Task 2(5) [ Mediaplayer ], Rovenchak Sviatoslav**

**Preparation stage,**

**est. time: [ 22.03.2021 – 24.03.2021]**

1. Create WBS [22 March]
2. Deciding on instruments for developing the app (QWidgets vs QML). Download all needed software, prepare working space) [23 March]
3. Find some information about choosen approach for UI, prepare for design stage [24 March].

**Design stage,**

**est. time: [25.03.2021 – 26.03.2021]**

1) Create use case, sequence diagrams – [25 March]

2) Create class diagram - [26 March]

3) Push changes on to GitLab repo.

**Construction + Testing stage,**

**est. time: [29.03.2021 – 09.04.2021]**

1. Make the prototype, including functionality which covers all the basics of audio and video manipulating. [29-31 March]
2. Add pre-filesystem search feature/prepare library module. [1-2 April]
3. Push changes on to GitLab repo.
4. Add full library feature. [5-6 April]
5. Add playlist feature. [7-8 April]
6. Prepare all the neccessary documentation [9 April]
7. Push changes on to GitLab repo.